NexGen Mobility Finance Ltd.

Two-Wheeler Loan Origination Platform

Statement of Work

| Client | NexGen Mobility Finance Ltd. |
| --- | --- |
| Reference BRD | BRD-NGM-2025-003 v1.0 |
| SOW Reference | SOW-NGM-2025-003 |
| Version | 1.0 — Draft |
| Date | November 2025 |
| Contract Period | November 2025 – April 2026 |
| Status | Pending Client Sign-off |

# 1. Purpose

This Statement of Work governs the implementation of the AI-Assisted Integration Configuration & Orchestration Engine for NexGen Mobility Finance Ltd.'s Two-Wheeler Loan Origination Platform.

The Platform will read BRD-NGM-2025-003, automatically identify the appropriate third-party service integrations needed (covering identity verification, credit bureau, banking verification, and SMS notification categories), and generate all configuration artefacts required to connect them — without any manual mapping effort from NexGen's team.

# 2. What the Platform Will Deliver

- Read and interpret the BRD. Extract all integration needs, input fields, workflow rules, and fallback requirements from the document automatically.

- Identify and select the most appropriate pre-built adapters from its catalog for each required service category (KYC/identity, credit bureau, banking verification, SMS).

- Generate field mapping configurations connecting NexGen's 22 input fields to the corresponding API parameters for each selected adapter, without any manual specification from NexGen.

- Generate orchestration workflow configuration covering the full 6-step loan processing sequence including sequential dependency rules (e.g. credit bureau only after identity confirmed) and parallel paths where applicable.

- Configure retry and fallback hooks for each integration per the rules in BRD Section 4.

- Configure security hooks: credential resolution from vault, field encryption for sensitive fields (Aadhaar, PAN, account number), and audit logging with PII masking.

- Run a simulation against mock API responses and produce a confidence score report before any production deployment.

- Deliver all configurations as deployment-ready artefacts with a runbook for NexGen's DevOps team.

# 3. What NexGen Must Provide

- Sandbox access credentials for the selected third-party API providers (to be confirmed once Platform recommends adapters).

- Access to NexGen's designated secrets vault for credential injection testing.

- Confirmation of target deployment runtime environment by Week 1.

- A nominated point of contact to review and approve the generated intent manifest within 5 business days of delivery.

# 4. Timeline

| Milestone | Description | Target Week | Key Output |
| --- | --- | --- | --- |
| M0 — Kick-off | Environment setup, prerequisite handover | Week 1 | — |
| M1 — Intent Extraction | BRD parsed; adapter recommendations made; intent manifest reviewed and signed off | Week 3 | Intent manifest + adapter selection |
| M2 — Config Generation | All field mappings, hooks, auth, and workflow configs generated and reviewed | Week 7 | Full configuration bundle |
| M3 — Simulation & Testing | Sandbox validation; simulation report; defect resolution | Week 11 | Simulation report + test results |
| M4 — Go-Live | Deployment bundle delivered; post-deployment validation | Week 14 | Deployment runbook + sign-off |

# 5. Acceptance Criteria (Summary)

- All input fields from BRD Section 3 are mapped to integration API parameters with zero manual effort from NexGen.

- The selected adapters cover all four required service categories: identity/KYC, credit bureau, banking verification, and SMS notification.

- Retry and fallback behaviour matches the rules in BRD Section 4 for each integration.

- No API credentials or sensitive values appear in any generated configuration file.

- Simulation report shows a confidence score of 85% or above before production sign-off.

- Post-deployment: at least 2 end-to-end test applications process successfully without configuration errors.

# 6. Commercial Terms (Summary)

| Item | Detail |
| --- | --- |
| Engagement Model | Fixed-price, milestone-based delivery |
| Payment Schedule | 25% at M0; 35% at M2 sign-off; 40% at M4 sign-off |
| Warranty Period | 60 days from M4 sign-off; configuration defects remediated at no cost |
| IP Ownership | Generated configuration artefacts owned by NexGen upon final payment |
| Governing Law | Laws of India; arbitration in Mumbai |

# 7. Signatures

| NexGen Mobility Finance Ltd. Signature: _________________________________ Name: _____________________________________ Date: _____________________________________ | Integration Platform Vendor Signature: _________________________________ Name: _____________________________________ Date: _____________________________________ |
| --- | --- |

— End of Statement of Work —

SOW-NGM-2025-003  |  NexGen Mobility Finance Ltd.  |  November 2025